Team Falcons - Meeting Minutes

Deliverable 2 Kickoff

Date: Tuesday, September 9, 2026

Time: 7:00 PM – 8:00 PM CT

Location / Platform: Zoom

Attendees:

- Waleed Mirza (ID: 1194980) - Team Leader

- Venkata Sai Anirudh Naidu Mamidi (ID: 11908399)

- Sai Sathvika Potluri (ID: 11813771)

- Sai Asritha Thati (ID: 11909319)

Absent: None

## Agenda

1. Recap Deliverable 1 submission and peer evaluation outcomes

2. Review the Deliverable 2 assignment instructions and grading rubric

3. Agree on a document structure and requirement ID convention

4. Assign section ownership for the Deliverable 2 report

5. Set up the Trello board for the requirements phase

## Discussion

The team briefly reviewed the Deliverable 1 submission and confirmed that the peer evaluations were submitted on time on September 8. Waleed then walked the team through the Deliverable 2 instructions and the grading rubric, highlighting the four graded components: system structure, requirements specifications (functional, non-functional, and interfaces), a three-phase development plan, and the member contribution table.

The team agreed to organize the requirements around the same seven capability areas identified in the Deliverable 1 proposal (accounts and access control, listings, browsing and search, matching, claims, notifications and messaging, and moderation and analytics), plus the core listing workflow. Anirudh proposed a stable requirement ID convention (a category prefix such as FR, NFR, or IF, followed by a short area code and a two-digit sequence number, for example FR-AUTH-01) so that every requirement could be referenced consistently across the report and later in code and test files. The team adopted this convention.

Section ownership was assigned consistent with each member's subsystem role from Deliverable 1: Waleed took system scope and stakeholders, authentication requirements, and the claim verification workflow requirements. Anirudh took system structure, the architecture diagram, matching engine and notification requirements, and software/communication interface requirements. Sathvika took search, map, and accessibility requirements, and the overall consistency review. Asritha took listing and messaging requirements, user stories, and the development phase plan.

The team also discussed carrying the Deliverable 1 claim verification workflow diagram forward into Deliverable 2 rather than redrawing it from scratch, and agreed the system architecture diagram from Deliverable 1 should be expanded to show all subsystems rather than just the three tiers.

## Decisions

- Adopt the FR / NFR / IF requirement ID convention for the remainder of the project.

- Organize functional requirements by the seven capability areas plus core listings.

- Reuse and extend, rather than replace, the Deliverable 1 architecture and claim verification diagrams.

- Hold one mid-point check-in and one final review meeting before the September 28 due date.

## Action Items

| Item | Owner | Due |
| --- | --- | --- |
| Draft accounts/auth and claim requirements | Waleed | Sep 16 |
| Draft system structure section and start expanded architecture diagram | Anirudh | Sep 16 |
| Draft search/map/accessibility requirements | Sathvika | Sep 16 |
| Draft listing and messaging requirements | Asritha | Sep 16 |
| Set up Deliverable 2 columns and cards on the Trello board | Waleed | Sep 10 |

## Next Meeting

Tuesday, September 16, 2026, 7:00 PM CT - mid-point check-in.