Team Falcons - Meeting Minutes

Deliverable 2 Mid-Point Check-In

Date: Tuesday, September 16, 2026

Time: 7:00 PM – 8:00 PM CT

Location / Platform: Zoom

Attendees:

- Waleed Mirza (ID: 1194980) - Team Leader

- Venkata Sai Anirudh Naidu Mamidi (ID: 11908399)

- Sai Sathvika Potluri (ID: 11813771)

- Sai Asritha Thati (ID: 11909319)

Absent: None

## Agenda

1. Review each member's draft requirements against the rubric

2. Finalize the matching engine scoring rule

3. Decide the claim approval and competing-claims behavior

4. Decide the messaging delivery mechanism and its cost implications

5. Confirm the three development phases and requirement-to-phase assignment

## Discussion

Each member walked the group through their drafted requirements. Anirudh presented a proposed point-based scoring rule for the matching engine (category, date proximity, location, and keyword overlap) and the group discussed and agreed on specific point values and a minimum ranking threshold, so that match suggestions are explainable rather than a black box.

Waleed raised the question of what happens when more than one person submits a claim on the same Found listing. The team agreed the system should allow multiple pending claims but restrict the owner to approving exactly one, automatically closing the others, and that a rejected claim should leave the listing active for remaining or future claimants.

The team discussed whether messaging between an approved claimant and a finder should use a real-time connection (such as WebSockets) or periodic polling. Given the team's goal of staying on free-tier hosting for the semester, the team agreed periodic polling (no more than every 15 seconds, with a manual refresh option) was preferable, since a persistent real-time connection is harder to support reliably on a free hosting tier. This decision was noted as a deliberate cost and complexity tradeoff.

The team also confirmed the three development phases discussed at kickoff now map cleanly onto the course timeline: Phase 1 (foundation and core listings) starting around Deliverable 3 and running into Deliverable 4, Phase 2 (matching and claims) completing within Deliverable 4, and Phase 3 (communication, moderation, map, and analytics) spanning Deliverable 5. Asritha volunteered to draft the phase plan section and the user stories, since both required a full view of the finalized functional requirements.

Sathvika flagged a few non-functional requirements still needed: an accessibility standard (the team agreed to target WCAG 2.1 Level AA), a browser/device compatibility statement, and explicit data retention windows for resolved listings and account deletion requests. The team agreed on 90-day retention for resolved listing data and 30-day account deletion turnaround, consistent with the privacy goals discussed in Deliverable 1.

## Decisions

- Finalize the matching engine's point-based scoring rule and ranking threshold.

- Allow multiple pending claims per listing; owner approval closes all competing claims automatically.

- Use periodic polling (15-second interval) instead of a real-time socket connection for messaging, to preserve free-tier hosting compatibility.

- Target WCAG 2.1 Level AA for accessibility.

- Set data retention at 90 days for resolved listing data and 30 days for account deletion turnaround.

- Asritha to draft the three-phase development plan and user stories; Anirudh to draft the requirements traceability matrix.

## Action Items

| Item | Owner | Due |
| --- | --- | --- |
| Finalize matching engine requirement text with scoring rule | Anirudh | Sep 23 |
| Finalize claim workflow requirement text | Waleed | Sep 23 |
| Draft non-functional requirements (performance, security, privacy, reliability, usability, maintainability) | Sathvika | Sep 23 |
| Draft user stories and three-phase development plan | Asritha | Sep 23 |
| Compile draft sections into a single report for review | Waleed | Sep 24 |

## Next Meeting

Thursday, September 25, 2026, 7:00 PM CT - Deliverable 2 review meeting.