Deliverable 3, Item 3 of 15: Test Cases (Phase 1)

Team Falcons, Lost and Found for Campus, CSCE 5430, Fall 2026

Working draft for team review. This section will be merged into the consolidated Deliverable 3 report once all 15 items are complete.

# 1. Purpose and Current Status

This plan contains the Deliverable 3 testing work for the Lost and Found for Campus project. The test cases are based on the project scope and testing role defined in Deliverable 1 and the detailed Phase 1 requirements, interfaces, nonfunctional requirements, and acceptance criteria defined in Deliverable 2. The complete plan includes positive, negative, boundary, environment and configuration, integration, performance, reliability, privacy, and security cases.

No implementation code is available yet. Every case is a planned test specification, not a claimed execution result, and is marked Not Executed. Actual output, pass or fail status, and defect references will be added once the corresponding React and Node.js and Express units and integrations are implemented.

# 2. Phase 1 Coverage

The plan covers authentication and access control, listings and image rules, ownership and privacy, public browsing, search, filter, and pagination, frontend validation and accessibility, REST and upload interfaces, reliability, security, environment configuration, and Phase 1 integration paths. Later phase functionality is included only where useful as a planned interface or integration dependency and is not claimed as implemented or executed.

Total planned cases: 132. Every case lists its requirement, what it tests, its preconditions and test action, and its expected output. The complete catalog of all 132 cases appears in Appendix A, and a companion workbook, D3_Item03_Test_Cases_Phase1.xlsx, is included in the project repository so the team can record actual results directly against it as Phase 1 is implemented.

# 3. Requirement Coverage Summary

The table below maps each Phase 1 requirement area to the full set of test IDs that exercise it, confirming that every functional, nonfunctional, and interface requirement in the Requirements, Phase 1 section has planned test coverage.

| Coverage Area | Requirements / Basis | Test IDs / Coverage |
| --- | --- | --- |
| Authentication/access | FR-AUTH-01 to 03; IF-COM-02 | UT-AUTH-01 to 19; INT-01, 02, 05, 13, 14, 22 |
| Listings/images/ownership/privacy | FR-LIST-01 to 04; NFR-PRIV-01 | UT-LIST-01 to 26; INT-03 to 08, 15 to 17, 20, 21 |
| Browse/search/pagination | FR-SRCH-01 to 02; NFR-PERF-03 | UT-SRCH-01 to 14; INT-03, 04, 09, 18, 19; PERF-03 |
| Frontend usability/accessibility/compatibility | NFR-USA-01; NFR-ACC-01; NFR-COMP-01; IF-UI-01 to 02 | UT-UI-01 to 13; ENV-05, 12 to 14; INT-12, 23 |
| API contracts/security/privacy | IF-SW-01 to 02; IF-COM-01; NFR-SEC-02 to 03; NFR-PRIV-01 | UT-API-01 to 06; UT-SEC-01 to 09; INT-11, 22 |
| Environment/configuration | NFR-MNT-01; NFR-REL-02; NFR-COMP-01 | ENV-01 to 14; INT-24 |
| Integration paths | Phase 1 end to end dependencies and interfaces | INT-01 to 24 |
| Performance/reliability | NFR-PERF-01 to 03; NFR-REL-01 to 02 | UT-REL-01; PERF-01 to 03; REL-02 to 04; INT-10, 21, 24 |

# 4. Test Execution Procedure

Implement backend unit tests after the Express routes, validators, authorization middleware, database services, and environment configuration are available.

Implement frontend component and unit tests after the React registration, login, listing, search, and filter components are available.

Execute integration tests after the required frontend, API, MongoDB, authentication, upload, and notification dependencies are connected in the test environment.

For every executed case, record the actual output and change Status from Not Executed to Pass or Fail.

For a failed case, record the related defect or GitHub issue, apply the fix, and rerun the test before marking it Pass.

Appendix A. Complete Test Case Catalog (132 cases)

Every planned Phase 1 test case, in full. Status is Not Executed for all cases until Phase 1 implementation begins.

| Test ID | Type | Requirement | What It Tests | Preconditions & Test Action | Expected Output | Status |
| --- | --- | --- | --- | --- | --- | --- |
| UT-AUTH-01 | Positive | FR-AUTH-01 | Accept @my.unt.edu registration Verifies the registration validator accepts an approved student email domain. | No account exists. Input: sai@my.unt.edu + valid password. Action: Submit registration data to validation/registration unit. | Validation succeeds and registration can proceed. | Not Executed |
| UT-AUTH-02 | Positive | FR-AUTH-01 | Accept @unt.edu registration Verifies the second approved campus email domain. | No account exists. Input: user@unt.edu + valid password. Action: Submit registration data. | Validation succeeds. | Not Executed |
| UT-AUTH-03 | Negative | FR-AUTH-01 | Reject external email domain Prevents non UNT accounts from entering the protected campus workflow. | Input: user@gmail.com + valid password. Action: Submit registration data. | Registration is rejected with a specific campus email validation message. | Not Executed |
| UT-AUTH-04 | Negative | FR-AUTH-01 | Block unverified user from creating listing Verifies email verification is required before protected listing creation. | Existing unverified account; valid listing payload. Action: Invoke create listing authorization check. | Request is denied and no listing is created. | Not Executed |
| UT-AUTH-05 | Positive | FR-AUTH-02 | Valid sign in Verifies correct credentials produce an authenticated session. | Verified account exists; correct email/password. Action: Submit credentials. | Authentication succeeds and a session/credential is created. | Not Executed |
| UT-AUTH-06 | Negative | FR-AUTH-02 | Wrong password Verifies invalid credentials do not authenticate a user. | Verified account exists; wrong password. Action: Submit credentials. | Authentication fails with a controlled response; no session is created. | Not Executed |
| UT-AUTH-07 | Negative | FR-AUTH-02 | Password reset does not reveal account existence Tests privacy behavior for password reset requests. | One registered and one unknown email. Action: Request reset for both addresses. | Both receive the same neutral response; account existence is not disclosed. | Not Executed |
| UT-AUTH-08 | Negative | FR-AUTH-03 / IF-COM-02 | Missing/expired credential Verifies protected route middleware rejects absent or expired authentication. | Protected route; missing or expired credential. Action: Call protected endpoint. | Request is rejected and protected operation is not executed. | Not Executed |
| UT-AUTH-09 | Negative | FR-AUTH-03 | Ordinary user cannot use admin operation Checks role based authorization boundary. | Authenticated ordinary user; admin only operation. Action: Invoke admin operation. | Authorization fails; no admin change occurs. | Not Executed |
| UT-LIST-01 | Positive | FR-LIST-01 | Create valid Lost listing Checks all required Lost listing fields are accepted. | Verified user; Lost type, title, category, description, date, building/zone, Active. Action: Validate/create listing. | Listing is accepted as Active and associated with owner. | Not Executed |
| UT-LIST-02 | Positive | FR-LIST-01/02 | Create valid Found listing Checks a Found listing with required fields and image is accepted. | Verified user; complete Found data + valid JPEG. Action: Validate/create listing. | Found listing is accepted as Active. | Not Executed |
| UT-LIST-03 | Negative | FR-LIST-01 / NFR-USA-01 | Missing required title Ensures required field validation identifies the exact field. | All fields valid except blank title. Action: Submit listing. | Submission is blocked; title error is shown; valid values are preserved. | Not Executed |
| UT-LIST-04 | Negative | FR-LIST-01 | Invalid/empty category Ensures a listing cannot bypass category requirements. | Category missing/unsupported. Action: Validate listing. | Validation fails and listing is not persisted. | Not Executed |
| UT-LIST-05 | Boundary | FR-LIST-02 | Exactly three valid images Tests the maximum permitted image count boundary. | 3 JPEG/PNG/WebP files, each <=5 MB. Action: Validate images. | All three are accepted. | Not Executed |
| UT-LIST-06 | Negative | FR-LIST-02 | Four images rejected Tests image count overflow. | 4 otherwise valid images. Action: Validate images. | Validation fails because maximum is three. | Not Executed |
| UT-LIST-07 | Boundary | FR-LIST-02 | Image at 5 MB limit Tests exact file size boundary. | Supported image exactly 5 MB. Action: Validate image. | Image is accepted. | Not Executed |
| UT-LIST-08 | Negative | FR-LIST-02 | Oversized image rejected Tests file size validation above the limit. | Supported image >5 MB. Action: Validate image. | Image is rejected with a size error. | Not Executed |
| UT-LIST-09 | Negative | FR-LIST-02 | Unsupported file type rejected Prevents non JPEG/PNG/WebP uploads. | PDF or executable renamed as upload. Action: Validate file type. | File is rejected; no permanent file reference is stored. | Not Executed |
| UT-LIST-10 | Negative | FR-LIST-02 | Found listing without image Enforces the Found listing photo requirement. | Found listing with zero images. Action: Validate/submit listing. | Submission is rejected. | Not Executed |
| UT-LIST-11 | Positive | FR-LIST-02 | Lost listing without image Confirms Lost listings may omit photos. | Valid Lost listing with zero images. Action: Validate/submit listing. | Submission is accepted. | Not Executed |
| UT-LIST-12 | Positive | FR-LIST-03 | Owner edits Active listing Checks ownership based update permission. | Active listing owned by current user; valid changes. Action: Submit update. | Allowed fields are updated successfully. | Not Executed |
| UT-LIST-13 | Negative | FR-LIST-03 / FR-AUTH-03 | Non owner edit blocked Prevents ordinary users from modifying another user's listing. | Listing owned by User A; User B attempts update. Action: Submit update as User B. | Update is rejected and stored listing remains unchanged. | Not Executed |
| UT-LIST-14 | Positive | FR-LIST-03 | Owner soft deletes listing Checks soft delete behavior for owner. | Active listing owned by current user. Action: Request deletion. | Listing becomes non Active/soft deleted and leaves public Active results. | Not Executed |
| UT-LIST-15 | Negative | FR-LIST-03 | Non owner delete blocked Prevents unauthorized deletion. | Listing owned by User A; User B requests deletion. Action: Request deletion. | Request is rejected; listing remains unchanged. | Not Executed |
| UT-LIST-16 | Privacy | FR-LIST-04 / NFR-PRIV-01 | Private Found details excluded Checks serialization does not leak private identifying details. | Found listing contains public and private fields. Action: Generate public listing response. | Private identifying details are absent from response/log output. | Not Executed |
| UT-SRCH-01 | Positive | FR-SRCH-01 | Visitor public browse Checks unauthenticated browsing of Active public listings. | Active public listings exist; no login. Action: Request browse results. | Active public listings are returned without private fields. | Not Executed |
| UT-SRCH-02 | Positive | FR-SRCH-01 | Keyword search Checks searchable fields return relevant Active records. | Dataset contains wallet related and unrelated listings. Action: Search keyword wallet. | Relevant Active records are returned; unrelated/inactive records are excluded. | Not Executed |
| UT-SRCH-03 | Positive | FR-SRCH-02 | Combined filters Checks type/category/location/date filters work together. | Mixed dataset; Found + Electronics + building/zone + date range. Action: Apply combined filters. | Only records satisfying all selected filters are returned. | Not Executed |
| UT-SRCH-04 | Boundary | FR-SRCH-02 / NFR-PERF-03 | 20 result page limit Checks server side pagination maximum. | More than 20 matching Active listings. Action: Request page 1. | At most 20 listings plus pagination metadata are returned. | Not Executed |
| UT-SRCH-05 | Negative | FR-SRCH-02 | No matching results Checks empty result behavior is controlled. | Filter combination matches no records. Action: Apply filters. | Empty collection/no results state is returned without error. | Not Executed |
| UT-SRCH-06 | Negative | FR-SRCH-02 | Invalid date range Checks filter validation when end date precedes start date. | start=Oct 10; end=Oct 1. Action: Apply date filter. | Request is rejected or validation message is returned; query is not executed as a valid range. | Not Executed |
| UT-UI-01 | Frontend | NFR-USA-01 / IF-UI-02 | Preserve values after validation error Checks React form keeps valid user input when one field fails. | Rendered listing form; one invalid field. Action: Submit form. | Specific nearby error appears and other valid values remain populated. | Not Executed |
| UT-UI-02 | Accessibility | NFR-ACC-01 | Keyboard navigation and visible focus Checks primary workflows can be operated without a mouse. | Rendered auth/listing/search UI. Action: Navigate with Tab/Shift+Tab/Enter. | Controls are reachable in logical order, focus is visible, actions work by keyboard. | Not Executed |
| UT-UI-03 | Accessibility | NFR-ACC-01 | Labels and non color error identification Checks accessible form labeling/error behavior. | Rendered form; invalid submission. Action: Inspect labels and trigger errors. | Fields have labels; error identifies affected field without relying only on color. | Not Executed |
| UT-UI-04 | Boundary | NFR-COMP-01 | 360px responsive viewport Checks minimum stated mobile viewport remains usable. | Primary workflow rendered at 360px width. Action: Render/navigate page. | Essential content and actions remain accessible without clipping that blocks use. | Not Executed |
| UT-UI-05 | Negative | IF-UI-01 | Visitor attempts protected action Checks UI routes unauthenticated user to sign in before protected action. | Visitor on public listing page. Action: Select create/claim protected action. | Sign in prompt/route appears and protected operation is not silently executed. | Not Executed |
| UT-API-01 | Contract | IF-SW-01 / IF-COM-01 | JSON REST contract Checks ordinary client/API requests use versioned REST and JSON. | Endpoint available; valid request. Action: Build/send request. | Expected JSON request/response and documented status handling are used. | Not Executed |
| UT-API-02 | Contract | IF-SW-02 | Multipart upload contract Checks file uploads use multipart form data and validation precedes storage reference. | Valid image selected. Action: Build upload request. | multipart/form data is used; validation occurs before permanent reference is stored. | Not Executed |
| UT-SEC-01 | Security | NFR-SEC-02 | Password hashing Checks plaintext password is not stored or logged. | Sample registration password. Action: Process through password handling unit. | Stored value is hashed; plaintext is absent from stored/logged output. | Not Executed |
| UT-SEC-02 | Negative | NFR-SEC-03 | Malformed request fields Checks server side validation rejects invalid payloads. | Malformed/invalid field values. Action: Submit request. | Controlled validation response; business operation is not executed. | Not Executed |
| UT-SEC-03 | Negative | NFR-PRIV-01 | Sensitive data excluded from logs Checks errors/logging do not expose tokens, emails, private evidence, or message contents. | Request containing protected fields triggers handled error. Action: Inspect produced log object. | Protected values are omitted/redacted. | Not Executed |
| UT-REL-01 | Negative | NFR-REL-01 | Database write failure Ensures service does not report success before confirmed persistence. | Mock DB write rejects/fails. Action: Create/update listing. | Operation returns failure and does not report successful state change. | Not Executed |
| ENV-01 | Environment Positive | NFR-MNT-01 | Required environment variables present Checks the application configuration loader accepts a complete development configuration. | Expected names such as database URI/session or auth secret/email settings are defined; no secret values are documented. Action: Start/load configuration. | Configuration loads without missing variable error. | Not Executed |
| ENV-02 | Environment Negative | NFR-MNT-01 | Missing required environment variable Checks startup fails clearly rather than running with unsafe/undefined configuration. | Remove one required configuration variable. Action: Start/load application configuration. | Startup/config validation fails with a clear variable name error and no secret value is printed. | Not Executed |
| ENV-03 | Environment Negative | System structure / MongoDB | Database unavailable at startup/request Checks database connection failure is handled without false success. | MongoDB URI points to unavailable test instance or connection is mocked to fail. Action: Initialize DB connection / perform DB dependent request. | Failure is surfaced in a controlled way; application does not claim data was written. | Not Executed |
| ENV-04 | Environment Resilience | NFR-REL-02 | Email service unavailable does not break core workflow Checks external email failure does not reverse a successful core application action. | Mock email provider failure after successful core action. Action: Trigger action that would request email. | Core action remains successful; email failure is logged/handled separately. | Not Executed |
| ENV-05 | Environment Compatibility | NFR-COMP-01 | Supported browser smoke matrix Plans basic environment checks across current Chrome, Edge, Firefox, and Safari. | Same Phase 1 workflow in each supported browser. Action: Open registration/listing/search workflow in each browser. | Primary workflow remains usable and functionally consistent. | Not Executed |
| ENV-06 | Environment Security | NFR-SEC-01 | HTTPS/protected request configuration Checks production configuration requires secure transport and authentication for protected routes. | Production like config; protected endpoint. Action: Inspect/request protected route over configured transport. | Protected traffic is configured for HTTPS and unauthenticated request is rejected. | Not Executed |
| INT-01 | Integration Positive | FR-AUTH-01/03 + FR-LIST-01 | Verified registration to listing creation Tests authentication/authorization and listing service work together. | New approved domain user; verification completed; valid Lost listing. Action: Register > verify > sign in > create listing. | Authenticated verified user can create Active listing and ownership is recorded. | Not Executed |
| INT-02 | Integration Negative | FR-AUTH-01 + FR-LIST-01 | Unverified user cannot create listing end to end Tests cross module enforcement rather than validator alone. | Registered but unverified user; valid listing. Action: Sign in/attempt create listing. | API rejects creation and database contains no new listing. | Not Executed |
| INT-03 | Integration Positive | FR-LIST-01 + FR-SRCH-01 | Created listing appears in public search Tests listing persistence and search integration. | Verified user creates valid Active listing with unique keyword. Action: Create listing > visitor searches unique keyword. | Created Active listing is returned in public search without private fields. | Not Executed |
| INT-04 | Integration Positive | FR-LIST-03 + FR-SRCH-01 | Soft deleted listing leaves public results Tests update/deletion state is respected by search. | Active listing is searchable and owned by current user. Action: Soft delete listing > repeat public search. | Deleted/non Active listing no longer appears in Active results. | Not Executed |
| INT-05 | Integration Negative | FR-LIST-03 + FR-AUTH-03 | Cross user update blocked through API and DB Tests authorization middleware plus listing service persistence boundary. | User A owns listing; User B authenticated. Action: User B calls update endpoint. | API rejects request and database record is unchanged. | Not Executed |
| INT-06 | Integration Privacy | FR-LIST-04 + NFR-PRIV-01 | Private fields remain private from DB to API to UI Tests privacy across persistence, serializer/API, and public frontend. | Found listing stores private identifying details. Action: Retrieve listing through public API and render public UI. | Private fields are absent from public API payload and public UI. | Not Executed |
| INT-07 | Integration Upload | FR-LIST-02 + IF-SW-02 | Valid image upload with listing Tests React upload request, Express validation, and stored file reference behavior. | Valid Found listing + supported image <=5 MB. Action: Submit multipart listing from frontend/API client. | Listing is accepted and only validated file/reference is associated with listing. | Not Executed |
| INT-08 | Integration Negative | FR-LIST-02 + IF-SW-02 | Invalid upload rejected without partial listing Tests transaction/error behavior when upload validation fails. | Found listing + unsupported/oversized file. Action: Submit multipart request. | Request fails; no invalid file reference and no incomplete successful listing are reported. | Not Executed |
| INT-09 | Integration Pagination | FR-SRCH-02 + NFR-PERF-03 | API pagination reflected in UI Tests server page limit and frontend navigation together. | >20 matching Active listings. Action: Search in UI > request page 1 > navigate page 2. | UI displays <=20 per page and retrieves correct subsequent results without duplication caused by pagination logic. | Not Executed |
| INT-10 | Integration Error Handling | NFR-REL-01 | DB failure propagated to frontend Tests backend failure response and frontend user feedback. | Mock database write failure during listing submission. Action: Submit listing from UI. | Backend reports failure; frontend shows controlled error and does not display false success. | Not Executed |
| INT-11 | Integration Contract | IF-SW-01 / IF-COM-01 | Frontend and API schema compatibility Tests React client consumes expected JSON fields/status codes. | Mock/real Phase 1 endpoint with documented schema. Action: Call endpoint through frontend API layer. | Response is parsed correctly; expected success/error UI state is selected. | Not Executed |
| INT-12 | Integration Accessibility | NFR-USA-01 / NFR-ACC-01 | Server validation error displayed accessibly Tests backend validation errors map to the correct frontend field. | Frontend submits payload server rejects for a specific field. Action: Submit > receive validation response > render errors. | Specific error appears near correct field, valid values remain, and error is not communicated by color alone. | Not Executed |
| UT-AUTH-10 | Negative | FR-AUTH-01 | Empty email address Ensures registration cannot proceed without an email address. | No account exists. Input: blank email + valid password. Action: Submit registration data. | Validation rejects the request and identifies email as required. | Not Executed |
| UT-AUTH-11 | Negative | FR-AUTH-01 | Malformed UNT like email Rejects malformed addresses that merely contain an approved domain string. | Input: sai@my.unt or sai@my.unt.edu.example.com. Action: Submit registration data. | Validation rejects malformed/non approved domain addresses. | Not Executed |
| UT-AUTH-12 | Boundary | FR-AUTH-01 | Email domain case normalization Checks that approved domain comparison handles normal email domain casing consistently. | Input: USER@MY.UNT.EDU. Action: Submit registration data. | Address is normalized/validated consistently according to the registration rule. | Not Executed |
| UT-AUTH-13 | Negative | FR-AUTH-02 | Blank password sign in Verifies authentication rejects a missing password before credential processing. | Verified account exists. Input: valid email + blank password. Action: Submit sign in request. | Sign in fails with controlled validation feedback; no session is created. | Not Executed |
| UT-AUTH-14 | Negative | FR-AUTH-02 | Unknown email sign in response Checks that failed authentication does not reveal whether an account exists. | Input: unknown UNT email + arbitrary password. Action: Submit sign in request. | Authentication fails using a neutral response that does not disclose account existence. | Not Executed |
| UT-AUTH-15 | Positive | FR-AUTH-02 | Sign out invalidates session Verifies a signed in user loses protected access after sign out. | Authenticated session exists. Action: Invoke sign out, then reuse the prior session on a protected route. | Sign out succeeds and the old session can no longer authorize protected requests. | Not Executed |
| UT-AUTH-16 | Negative | FR-AUTH-02 | Expired password reset token Ensures time limited reset links cannot be used after expiration. | Expired reset token available. Action: Submit a password reset using the expired token. | Reset is rejected; password remains unchanged. | Not Executed |
| UT-AUTH-17 | Negative | FR-AUTH-03 | User cannot assign moderator/admin role Protects privileged role management from ordinary users. | Ordinary authenticated user; target account exists. Action: Attempt to change another user role through protected service/route. | Authorization denies the operation and no role change is stored. | Not Executed |
| UT-LIST-17 | Boundary | FR-LIST-01 | Whitespace only title rejected Prevents a visually blank title from passing required field validation. | Verified user. Input: title containing only spaces. Action: Submit listing payload. | Validation trims/checks the title and rejects it as empty. | Not Executed |
| UT-LIST-18 | Negative | FR-LIST-01 | Missing listing type Ensures Lost/Found type is mandatory. | Verified user. Input: all fields valid except type omitted. Action: Submit listing payload. | Validation rejects the listing and identifies type as required. | Not Executed |
| UT-LIST-19 | Negative | FR-LIST-01 | Missing date Ensures a listing cannot be created without the required item date. | Verified user. Input: date omitted. Action: Submit listing payload. | Validation rejects the listing with a date specific error. | Not Executed |
| UT-LIST-20 | Negative | FR-LIST-01 | Missing campus building/zone Ensures required campus location information is present. | Verified user. Input: building/zone omitted. Action: Submit listing payload. | Validation rejects the listing and requests a campus building or zone. | Not Executed |
| UT-LIST-21 | Negative | FR-LIST-02 | Zero byte image rejected Checks upload validation against empty/corrupt image files. | Found listing; zero byte JPEG filename supplied. Action: Validate the upload. | File is rejected and no permanent file reference is created. | Not Executed |
| UT-LIST-22 | Negative | FR-LIST-02 / NFR-SEC-03 | Extension/MIME mismatch Prevents a disallowed file from being accepted only because its filename uses an image extension. | Input: file named item.jpg with non image MIME/content. Action: Run upload type validation. | Upload is rejected by server side type validation. | Not Executed |
| UT-LIST-23 | Boundary | FR-LIST-02 | Mixed valid image formats Checks that JPEG, PNG, and WebP can coexist within the three image limit. | Input: one JPEG, one PNG, one WebP; each <=5 MB. Action: Validate image set. | All three files are accepted. | Not Executed |
| UT-LIST-24 | Negative | FR-LIST-03 | Edit soft deleted listing Ensures an owner cannot treat a deleted listing as an ordinary Active listing. | Listing is soft deleted; current user is owner. Action: Attempt normal edit operation. | Operation is rejected or handled according to deleted state rules; listing is not silently reactivated. | Not Executed |
| UT-LIST-25 | Negative | FR-LIST-03 | Edit listing with invalid replacement data Ensures update validation is applied, not only create validation. | Owner of Active listing; update sets required title to blank. Action: Submit update. | Update is rejected and previously stored valid data remains unchanged. | Not Executed |
| UT-LIST-26 | Privacy | FR-LIST-04 / NFR-PRIV-01 | Private details excluded from search projection Checks private Found item details never enter search result objects. | Found listing contains private identifying details and matches search. Action: Build search result response. | Search result includes public fields only; private details are absent. | Not Executed |
| UT-SRCH-07 | Positive | FR-SRCH-01 | Case insensitive keyword search Verifies normal keyword casing does not prevent a relevant match. | Active listing title contains Wallet. Input: wallet. Action: Run keyword search. | Matching Active listing is returned. | Not Executed |
| UT-SRCH-08 | Negative | FR-SRCH-01 | Inactive/resolved listing excluded Ensures public browse/search returns only Active listings. | Dataset contains Active and Resolved records with same keyword. Action: Search by shared keyword. | Only Active public listings are returned. | Not Executed |
| UT-SRCH-09 | Positive | FR-SRCH-02 | Filter Lost versus Found Verifies listing type filter separates Lost and Found records. | Dataset contains both types. Input: Lost filter. Action: Apply type filter. | Only Active Lost listings are returned. | Not Executed |
| UT-SRCH-10 | Positive | FR-SRCH-02 | Category only filter Checks a single category filter works without other filters. | Mixed categories. Input: Electronics. Action: Apply category filter. | Only Active Electronics listings are returned. | Not Executed |
| UT-SRCH-11 | Positive | FR-SRCH-02 | Building/zone only filter Checks campus location filtering independently. | Mixed buildings/zones. Action: Filter by one building/zone. | Only Active listings in the selected location are returned. | Not Executed |
| UT-SRCH-12 | Boundary | FR-SRCH-02 | Exactly 20 matching results Validates the page size boundary when result count equals the limit. | Exactly 20 Active listings match. Action: Request page 1. | All 20 results are returned with no overflow. | Not Executed |
| UT-SRCH-13 | Boundary | FR-SRCH-02 / NFR-PERF-03 | Twenty one matching results Validates pagination immediately above the page size limit. | 21 Active listings match. Action: Request page 1 then page 2. | Page 1 returns 20; page 2 returns the remaining 1 without duplication. | Not Executed |
| UT-SRCH-14 | Negative | FR-SRCH-02 | Invalid page number Ensures invalid pagination input is handled safely. | Input: page=0 or negative page. Action: Run pagination validation/query. | Request is rejected or normalized according to API contract; no crash occurs. | Not Executed |
| UT-UI-06 | Negative | NFR-USA-01 | Multiple field errors displayed specifically Checks that multiple invalid fields receive field specific feedback. | Listing form with missing title, category, and date. Action: Submit form. | Each affected field is identified with a specific error; valid fields are preserved. | Not Executed |
| UT-UI-07 | Positive | IF-UI-02 | Listing preview before submission Verifies the form can show the entered public listing data before final submission. | Valid listing form values entered. Action: Open preview. | Preview reflects current public fields and selected image information without submitting. | Not Executed |
| UT-UI-08 | Negative | IF-UI-02 | Preview blocked/flagged for invalid form Ensures preview/final submission cannot conceal missing required data. | Form contains invalid required field. Action: Attempt preview/final submission. | UI identifies invalid data and prevents invalid final submission. | Not Executed |
| UT-UI-09 | Accessibility | NFR-ACC-01 | Focus moves to validation feedback Checks keyboard users can discover validation failures efficiently. | Form rendered; required field invalid. Action: Submit by keyboard. | Focus/announcement behavior makes the error discoverable without mouse use. | Not Executed |
| UT-UI-10 | Accessibility | NFR-ACC-01 | Color is not sole status indicator Verifies errors/statuses include text or another non color cue. | Render validation error/status. Action: Inspect rendered component semantics/content. | Meaning remains understandable without relying only on color. | Not Executed |
| UT-UI-11 | Compatibility | NFR-COMP-01 | Desktop responsive layout Complements the 360px test by checking a standard desktop viewport. | Render at 1440px width. Action: Open listing/search workflow. | Layout remains usable and primary controls are visible/aligned. | Not Executed |
| UT-UI-12 | Compatibility | NFR-COMP-01 | Intermediate tablet layout Checks responsive behavior between mobile and desktop. | Render around 768px width. Action: Open listing/search workflow. | Content reflows without overlap, clipping, or inaccessible actions. | Not Executed |
| UT-UI-13 | Privacy | IF-UI-01 / FR-LIST-04 | Public listing UI omits private fields Ensures the React public view does not render private identifying details even if other public fields exist. | Public listing response available. Action: Render public listing component. | Only public fields appear; private claim/listing details are absent. | Not Executed |
| UT-API-03 | Negative | IF-COM-01 | Unsupported HTTP method Checks an endpoint does not accept an unintended method. | Known endpoint. Input: unsupported method. Action: Send request using unsupported method. | API returns controlled method/not found response; no state change occurs. | Not Executed |
| UT-API-04 | Negative | IF-COM-01 | Malformed JSON body Ensures malformed JSON is rejected safely. | Endpoint expects JSON. Input: syntactically invalid JSON. Action: Send request. | API returns controlled client error and does not execute business logic. | Not Executed |
| UT-API-05 | Negative | IF-SW-01 | Unexpected extra fields Checks server side validation does not blindly persist unapproved payload fields. | Valid listing payload plus unauthorized field such as ownerRole/admin flag. Action: Submit payload. | Unexpected protected fields are ignored/rejected and cannot alter authorization sensitive data. | Not Executed |
| UT-API-06 | Positive | IF-COM-01 | Documented success status code Verifies successful create/read operations use the expected HTTP status family. | Valid authenticated request. Action: Invoke endpoint. | Response uses documented success status and expected response shape. | Not Executed |
| UT-SEC-04 | Security | NFR-SEC-03 | Rate limit sign in requests Verifies repeated sign in attempts are subject to the configured rate limit. | Test client exceeds configured sign in request threshold. Action: Send repeated sign in requests. | Excess requests are throttled/rejected without crashing authentication service. | Not Executed |
| UT-SEC-05 | Security | NFR-SEC-03 | Rate limit password reset requests Protects password reset endpoint from excessive requests. | Test client exceeds configured reset threshold. Action: Send repeated reset requests. | Excess requests are rate limited with controlled response. | Not Executed |
| UT-SEC-06 | Security | NFR-SEC-03 | Rate limit protected high risk request Confirms configured rate limiting is applied to claim/messaging endpoints when those routes are introduced. | High risk endpoint stub/config exists. Action: Exceed configured request threshold. | Requests beyond threshold are throttled; no uncontrolled processing occurs. | Not Executed |
| UT-SEC-07 | Privacy | NFR-PRIV-01 | Token excluded from API error Ensures authentication/session tokens are never echoed in error bodies. | Authenticated request triggers validation error. Action: Inspect error response. | Response contains no session token/secret credential. | Not Executed |
| UT-SEC-08 | Privacy | NFR-PRIV-01 | Email excluded from public listing response Checks public serialization does not reveal account email addresses. | Listing owner has email stored. Action: Serialize public listing. | Owner email is absent from public response. | Not Executed |
| UT-SEC-09 | Negative | NFR-SEC-03 | Script like input handled as data Checks server validation/output handling does not treat a script like listing value as executable behavior. | Input title/description contains script like text. Action: Validate/store/serialize through unit path. | Input is rejected or safely handled as data according to validation rules; no executable markup is introduced by the unit. | Not Executed |
| ENV-07 | Environment Negative | NFR-MNT-01 | Missing database connection variable Verifies startup/configuration fails clearly when required database configuration is absent. | Test environment omits database connection variable. Action: Start API/config loader. | Application reports a controlled configuration error and does not pretend to be ready. | Not Executed |
| ENV-08 | Environment Negative | NFR-MNT-01 | Invalid database connection value Checks malformed/unreachable DB configuration is surfaced clearly. | Database URI/config is invalid. Action: Start API or initialize DB client. | Connection fails with controlled diagnostic behavior; secrets are not printed. | Not Executed |
| ENV-09 | Environment Negative | NFR-MNT-01 | Missing session/auth secret Ensures protected session configuration is mandatory. | Auth/session secret variable omitted. Action: Start authentication configuration. | Application fails safe or disables startup with clear configuration error. | Not Executed |
| ENV-10 | Environment Security | NFR-MNT-01 / NFR-PRIV-01 | Secrets not exposed by config logging Checks environment initialization does not print secret values. | Test environment contains placeholder secrets. Action: Start app and inspect startup/config logs. | Logs may identify missing/present variable names but do not print secret values. | Not Executed |
| ENV-11 | Environment Positive | NFR-MNT-01 | Test configuration loads independently Verifies test configuration can run without relying on production secrets. | Documented test env values available. Action: Load test configuration. | Test environment initializes using non production values and required names. | Not Executed |
| ENV-12 | Environment Compatibility | NFR-COMP-01 | Firefox environment smoke test Adds explicit supported browser environment coverage. | Current Firefox test environment. Action: Open registration/listing/search pages. | Primary Phase 1 UI loads and remains usable. | Not Executed |
| ENV-13 | Environment Compatibility | NFR-COMP-01 | Safari environment smoke test Adds explicit supported browser environment coverage. | Current Safari test environment. Action: Open registration/listing/search pages. | Primary Phase 1 UI loads and remains usable. | Not Executed |
| ENV-14 | Environment Compatibility | NFR-COMP-01 | Edge environment smoke test Adds explicit supported browser environment coverage. | Current Edge test environment. Action: Open registration/listing/search pages. | Primary Phase 1 UI loads and remains usable. | Not Executed |
| INT-13 | Integration Positive | FR-AUTH-02 / IF-COM-02 | Sign in to protected listing edit Verifies authenticated session produced by sign in is accepted by the protected edit flow. | Verified owner account and Active listing exist. Action: Sign in, then edit owned listing through UI/API. | Session is accepted; authorized edit succeeds and updated data is returned. | Not Executed |
| INT-14 | Integration Negative | FR-AUTH-02 / IF-COM-02 | Sign out then protected request Checks session invalidation across UI and API. | User is signed in. Action: Sign out, then attempt create/edit listing. | Protected request is rejected and UI requires authentication again. | Not Executed |
| INT-15 | Integration Negative | FR-LIST-02 / IF-SW-02 | Oversized upload rejected end to end Validates frontend/API upload path does not create partial data for an oversized image. | Verified user; image >5 MB. Action: Submit listing with oversized image. | Upload/listing operation is rejected; no orphan permanent reference or partial listing remains. | Not Executed |
| INT-16 | Integration Negative | FR-LIST-02 / IF-SW-02 | Unsupported file rejected end to end Validates disallowed file type through browser to API flow. | Verified user; unsupported file type selected. Action: Submit listing. | UI/API rejects the file and displays controlled validation feedback. | Not Executed |
| INT-17 | Integration Privacy | FR-LIST-04 / NFR-PRIV-01 | Private details absent from search and detail UI Checks privacy across DB, API serializers, search endpoint, and React views. | Found listing includes private identifying details. Action: Browse/search/open listing as visitor. | Private fields never appear in public API payloads or rendered UI. | Not Executed |
| INT-18 | Integration Positive | FR-SRCH-02 | Combined filters from UI to database Verifies selected UI filters are translated correctly through API query to stored data. | Dataset includes multiple types/categories/locations/dates. Action: Choose combined filters in UI. | API receives intended filters and UI shows only matching Active results. | Not Executed |
| INT-19 | Integration Boundary | FR-SRCH-02 / NFR-PERF-03 | Navigate page 1 to page 2 Checks pagination state across UI, API, and database query. | More than 20 matching listings exist. Action: Search, then navigate to next page. | Page 2 displays the next records without duplicate page 1 items. | Not Executed |
| INT-20 | Integration Negative | FR-LIST-03 | Concurrent stale update handling Checks two update attempts do not silently produce misleading UI state. | Same listing loaded in two clients; owner authenticated. Action: Submit different updates in close succession. | System follows implemented update policy and UI reflects the persisted final state without false success. | Not Executed |
| INT-21 | Integration Reliability | NFR-REL-01 | DB write failure during edit Verifies an edit is not reported successful if persistence fails. | Owner editing Active listing; DB write forced to fail. Action: Submit edit. | API reports failure and frontend does not show a confirmed successful save. | Not Executed |
| INT-22 | Integration Security | FR-AUTH-03 | Role check enforced at UI and API Ensures hiding an admin control in UI is not the only protection. | Ordinary user authenticated. Action: Attempt privileged operation directly against API even if UI control is absent. | API independently rejects operation; no privileged state change occurs. | Not Executed |
| INT-23 | Integration Error Handling | NFR-USA-01 / IF-COM-01 | API validation errors map to form fields Checks structured backend validation feedback is rendered meaningfully by React form. | Frontend submits invalid listing payload. Action: Return API field validation error to client. | Relevant field displays specific feedback and valid form values remain available. | Not Executed |
| INT-24 | Integration Environment | NFR-REL-02 | Map/email dependency failure isolation Confirms optional external dependency failure does not break Phase 1 listing/search core flow. | Simulate unavailable map/email provider while core API/DB are available. Action: Create and search listings. | Core listing/search workflow continues; dependency failure is handled/logged separately. | Not Executed |
| PERF-01 | Planned Performance | NFR-PERF-01 | Ordinary API response target under test load Defines later executable verification for the two second ordinary request target. | Implemented test environment; up to 50 concurrent users; excludes image upload/email delivery. Action: Run representative ordinary API load test. | At least 95% of ordinary API requests complete within two seconds. | Not Executed |
| PERF-02 | Planned Performance | NFR-PERF-02 | Search timing with 5,000 listings Defines later executable verification for required search capacity. | Implemented environment seeded with 5,000 listings. Action: Request first search results page. | First results page completes within three seconds. | Not Executed |
| PERF-03 | Planned Performance | NFR-PERF-03 | Pagination remains capped under large dataset Checks page size rule under realistic data volume. | Implemented environment with >5,000 records and broad query. Action: Request multiple result pages. | Each page returns no more than 20 listings and page boundaries remain consistent. | Not Executed |
| REL-02 | Planned Reliability | NFR-REL-02 | Seven day core endpoint availability measurement Defines the later availability test without claiming a result before deployment. | Deployed test environment and monitoring available. Action: Measure scheduled core endpoint availability for seven continuous days. | Measured availability is at least 99%, excluding announced maintenance. | Not Executed |
| REL-03 | Integration Reliability | NFR-REL-02 | Email failure isolation Checks a failed external email action does not reverse a successful core application action. | Core action succeeds; email provider forced to fail. Action: Perform action that would optionally request email. | Core action remains committed; email failure is handled separately. | Not Executed |
| REL-04 | Integration Reliability | NFR-REL-02 | Map failure isolation Checks unavailable public map tiles do not stop listing/search/claim independent core operations. | Map provider unavailable; API/DB healthy. Action: Browse/create/search listings. | Core operations continue; map specific failure does not crash the workflow. | Not Executed |
| UT-AUTH-18 | Positive | FR-AUTH-01 | Email verification with valid token Verifies that following a valid, unexpired verification link marks the account as verified. | Registered, unverified account; valid unexpired verification token issued at registration. Action: Submit the verification token to the email verification unit. | Account isVerified becomes true and the user may proceed to protected actions. | Not Executed |
| UT-AUTH-19 | Negative | FR-AUTH-01 | Expired or invalid verification token rejected Ensures an expired or tampered verification token cannot mark an account verified. | Registered, unverified account; expired or malformed verification token. Action: Submit the expired or invalid token to the email verification unit. | Verification is rejected, the account remains unverified, and protected actions stay blocked. | Not Executed |